## Slide 1
APEX CI/CD laboratory
Inception handover
The CI/CD concept and what Elaboration must prove
Product Owner review
16 October 2026
Notes: Source: progress/I.1/sprint_I.1_handover.md. This is a proposed Inception baseline and Elaboration scope discussion. The sprint delivered analysis and research, not an executable application or pipeline. Do not imply Product Owner acceptance or E.1 activation.

## Slide 2
What Inception establishes
02
01
A complete core journey
Onboarding, Foundation assembly, task branches, PRs, delivery and repair
02
A concrete automation direction
SQLcl and public Oracle interfaces, with explicit project orchestration
03
Reviewable risks and acceptance cases
Six expert findings reconciled in the proposed documents
Technical feasibility and operating effort remain unmeasured
Notes: Sources: docs/srs.md; docs/architecture.md; docs/cicd-research.md; progress/I.1/analysis_review_2.md; progress/I.1/analysis_review-answers_2.md. Open the final engineering decisions to inspect the six reconciled contracts. The expert assessed the earlier baseline and responses, not the edited result. Runtime experiments remain for Elaboration.

## Slide 3
One application, three components
03
Foundation
Shared tables and contracts
Greeting history
Installed versions
Hello
Owned data
Configuration pages
Component version
World
Owned data
Configuration pages
Component version
A delivers Foundation. B adds Hello. C adds World.
Git defines accepted source. Complete releases carry compatible versions.
Notes: Sources: docs/srs.md, Complete developer journey and FR-1 through FR-7; docs/architecture.md, Three versioned components and Initial assembly and first complete release. Foundation first: approved absence of Hello/World during restricted assembly is distinct from unexpected missing metadata on a complete target. Full TEST release requires all three compatible versions.

## Slide 4
Developer-to-release journey
04
1
Reserve scope
Create the task branch and private area
2
Author the change
Edit APEX in the browser and write migrations
3
Capture and submit
Export into Git, review the diff and open a PR
4
Validate and merge
Check the combined candidate before acceptance
5
Qualify the release
Build once and test the exact archive
6
Promote and verify
Deploy those bytes and confirm retained history
Notes: Sources: docs/srs.md, UC-7 through UC-11; docs/architecture.md, Developer/task integration model, Capturing developer changes into a Git branch and Sources, packaging and promotion. Onboarding precedes this cycle. Capture is a staged SQLcl export and safe source reconciliation. PR checks validate combined current sources. After merge qualify the exact archive bytes, then promote unchanged. Native Working Copies are break-glass only.

## Slide 5
Everyday demonstration scenarios
05
01
Build the system together
A establishes Foundation, then B and C deliver their own components
02
Use the greeting application
Change configuration and confirm that earlier history stays unchanged
03
Develop in parallel
Merge Hello and World changes and show that both survive
Notes: Source: progress/I.1/sprint_I.1_handover.md, scenarios 1–3; docs/srs.md UC-1/2/3/4/7/9/10/11. Future demonstration scenarios, not evidence of implemented functionality. Show actual artifacts and behavior during Elaboration. Record which state is private and which resource is shared.

## Slide 6
Protection demonstration scenarios
06
04
Reject a conflicting task
B and C request Hello concurrently. Exactly one starts managed editing.
05
Block an unsafe release
Reject incompatible versions or unexplained live target changes
06
Repair a failed deployment
Keep access blocked, repair the inspected partial state and retain history
Notes: Source: progress/I.1/sprint_I.1_handover.md, scenarios 4–6; docs/test-profile.md IT-3/5/7/8/9/12. Early conflict is a managed task reservation before branch/target preparation, not a native Git prohibition. Unsafe release examples separately cover compatibility and live drift. A chosen injected committed-DDL failure requires inspected, authorized and qualified repair.

## Slide 7
Automation tools and interfaces
07
SQLcl
Database connections and unattended SQL/PLSQL
APEX export and install APIs
Capture definitions, import releases and inspect live metadata
SQLcl bundled Liquibase
Apply reviewed, ordered database migrations
Public APEX administration APIs
Control availability and support guarded verification
Project scripts and test clients
Coordinate Git, Podman, policy checks and browser evidence
Notes: Sources: docs/architecture.md, AI-1–10; docs/test-profile.md. Version-specific references are linked there. SQLcl 25.3 with Java 21 is proposed; APEX 24.2, Oracle Database 23.26.3.0.0 and ORDS 25.3.0.r2671248 form the analysis reference. Oracle public APIs, generated installation scripts and supported interfaces underpin Oracle operations. Project code supplies policy and sequencing. No complete tool path is validated yet.

## Slide 8
A bounded Elaboration prototype
08
Small physical scope
One host and one APEX application
Private developer areas
One disposable validation role
A retained TEST installation
Critical proof
Atomic reservation first
Stable capture and reconstruction
Qualified archive promotion
Maintenance and inspected repair
A failed assumption returns a simpler design or further Elaboration
Notes: Sources: docs/test-profile.md, Elaboration order and architecture exit; progress/I.1/sprint_I.1_proposedchanges.md; progress/I.1/sprint_I.1_handover.md. The scope may require further Elaboration if critical risks remain. Setup/design must estimate effort and approve bounded children before construction. No budget, duration or validated resource claim exists.

## Slide 9
What Elaboration must prove
09
A working delivery cycle
Changes survive integration and deployment preserves history
Conflicts and failed releases stop safely and can be repaired
Implementation
Use available Oracle tools
and keep custom code small
Operation
Record setup effort
and runtime requirements
Next phase
Accept the architecture
or revise the approach
Next step: review the prototype scope before implementation
Notes: Sources: progress/I.1/sprint_I.1_handover.md, Recommendation and next step, What the prototype must tell us and Product Owner review. Record actual setup effort, run times, peak resources, manual decisions, custom code and operating friction. Inception acceptance and E.1 activation remain separate managed decisions.